## Slide 1: CHADATECH
JUNE 14, 2023
AGILE PRESENTATION

## Slide 2: Agenda
ROLES ON A SCRUM TEAM
HOW SDLC WORKS IN AGILE
WATERFALL VS. AGILE
HOW TO CHOOSE AN APPROACH

## Slide 3: ROLES ON A SCRUM TEAM
PRODUCT OWNER
Responsible for maximizing the value of the product and the work of the development team
Communicates with the stakeholder, makes decisions for the project and what needs to be built, prioritizes work, manages product backlog
SCRUM MASTER
Responsible for ensuring Scrum is understood and enacted
Facilitates Scrum events, helps the team understand backlog, coaches the development team and helps them create high-quality products, removes impediments
DEVELOPER
Responsible for delivering a releasable increment of “Done”
Self-organizing, cross-functional, and creates functioning software
TESTER
Responsible for creating test cases that find defects in the program
Checks for quality throughout the software development lifecycle

## Slide 4: HOW SDLC WORKS IN AGILE
There are six phases of the Agile software development lifecycle:
Plan – create a roadmap for the project of goals, objectives, and timelines
Analyze – get software requirements from the stakeholder
Develop – build a functioning product
Test – test the software for bugs and errors
Implement – release a functioning product
Maintenance – maintain and update the software as needed

## Slide 5: WATERFALL VS. AGILE
Let’s Dive In

## Slide 6: WATERFALL VS. AGILE
 | DELIVERY | CHANGES | TIMELINE | FLEXIBILITY
AGILE | Produce functional software early and often | Testing occurs often and changes are welcome throughout the SDLC | Produce incremental tasks over short periods of time | Changing requirements is acceptable so the tasks may change
WATERFALL | Produce functional software at the end of the project | Testing occurs at the end of the SDLC and changes are controlled | Better for long-term projects like construction | End product is fixed and defined

## Slide 7: HOW TO CHOOSE AN APPROACH
FACTORS TO CONSIDER

## Slide 8: FACTORS OF WATERFALL
EMPLOYEE OPPORTUNITIES
BUSINESS PRIORITIES
Project requires strict regulations
Stakeholders are not closely involved in the project
Tasks need to be completed in a specific order
Project will take more time to complete
Increase customer satisfaction by 2%
Maintain growth
Initiative partnership with 3rd party organizations

## Slide 9: FACTORS OF AGILE
Deliverables
ADDED PRIORITIES
Improve social media presence
Ensure the cost of development stays below budget
EMPLOYEE OPPORTUNITIES
Interns begin
Indoor rec leagues
Chess tournaments
Big Game watching party
Changes are welcomed to project requirements
Stakeholders are closely involved in the project
Tasks can be completed in increments without a specific order
Short and quick delivery deadlines

## Slide 10: REFERENCES
Cobb, C. (2015). The Project Manager's Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. John Wiley & Sons, Inc.
ProductPlan (Unknown). Agile vs. Waterfall. Agile vs. Waterfall | Pros, Cons, and Key Differences (productplan.com)

## Slide 11: THANK YOU
D.D. Sessions
***.***.****
**********@snhu.edu